Hackathon Execution Blueprint & Asynchronous Team Task Division

Project: Agentic AI Management Consulting Platform | Course: SJSU CMPE256 | Team of 4 | Deadline: Sunday 1:30 PM

📌 Hackathon Mission & 26-Hour Strategy Goal: Build an enterprise-grade AI Coworker consulting platform capable of hierarchical intent routing, domain-grounded RAG, intelligent recommendations, cross-domain reasoning, and explainable evaluation. Key to Winning: Complete decoupling of components via clean Pydantic/JSON schemas so all 4 team members can develop and test independently without blocking each other.

1. Executive Summary & Required Deliverables

The platform transforms traditional consulting into an automated, evidence-grounded AI coworker. The assignment outlines seven core capabilities that must be proven in the final submission:

• 1. Multi-Agent Orchestration: A top-level Management Consulting Manager Agent that analyzes client inquiries, detects intent, and routes sub-tasks to domain specialists.

• 2. Domain Knowledge Grounding: Dedicated vector & document knowledge bases across 4 domains (Technology, Clinical, SEC, CSR) using provided files (Cisco, Agilent, GCP, SEC 10-K, ESG).

• 3. Retrieval-Augmented Generation (RAG): Evidence-based generation with explicit source grounding, page/section citations, and zero tolerance for ungrounded hallucination.

• 4. Intelligent Recommender System: Similarity matching, component compatibility filtering, and contextual ranking to recommend exact parts, instruments, or strategic business actions.

• 5. Cross-Domain Reasoning: Collaborative problem-solving when a prompt spans multiple domains (e.g., procurement cost + hardware compatibility + ESG carbon reduction).

• 6. Explainability & Evaluation: Measurable evaluation metrics: routing accuracy (test set), retrieval hit-rate/precision, recommendation relevance, and confidence/uncertainty flags.

• 7. Actionable Business Consulting Value: Outputs structured as executive deliverables: 'What to do next', 'Why this action is justified', and 'Measurable business impact (KPIs/ROI)'.

2. Core Architectural Concepts & How They Work

Hierarchical Multi-Agent Supervisor Pattern

Rather than an unconstrained swarm of agents talking in circles, a Hierarchical Supervisor (Manager Agent) serves as the primary entry point. The Manager uses an Intent Classifier to parse the user's inquiry, detects whether it is single-domain or multi-domain, decomposes multi-domain queries into sub-tasks, dispatches them in parallel (using asyncio), and consolidates findings into an executive briefing.

Knowledge Grounding vs. Diagnostic Uncertainty

A critical requirement highlighted in the prompt: The Technology and Clinical agents must distinguish confirmed faults from hypotheses and request missing diagnostics rather than assuming a component has failed. If a user says 'intermittent connectivity failures', the agent must NOT prematurely recommend buying an expensive motherboard; it must request logs/telemetry and provide ranked hypotheses.

Hybrid Retrieval-Augmented Generation (RAG)

Each specialized agent accesses its own Vector Index (e.g., ChromaDB or FAISS) populated with authoritative data chunks with rich metadata (company, document_type, section_id, publication_year). Grounded generation enforces that every claim cites its exact source.

Recommender Algorithms for Consulting

Enterprise recommendations require more than generative prose. We implement a Hybrid Recommender: (1) Vector Similarity (cosine distance between problem embedding and product catalog embeddings), (2) Rule-Based Constraints (compatibility matrix, model family filters), and (3) Multi-Criteria Ranking (cost, availability, ESG score, risk level).

Cross-Domain Synthesis Engine

When a query asks about upgrading lab network switches while considering financial risk and sustainability, the Manager Agent invokes Tech Agent, SEC Agent, and CSR Agent in parallel. The Consolidator merges their findings into a cohesive consulting report resolving trade-offs (e.g., higher upfront capex vs. 30% lower power consumption).

Measurable Quantitative Evaluation

Judges look for metrics. We build an automated evaluation script that tests: Routing Accuracy (% correct domain classification on 20 benchmark queries), Retrieval Hit Rate (% relevant docs in top-k), Recommendation Relevance (NDCG/Precision@3), and Faithfulness (hallucination rate using LLM-as-a-judge).

3. Shared Pydantic Schema Contracts (The Key to Async Work)

To enable true asynchronous work, all 4 teammates adhere to the following strict schemas. Anyone can run and test their module using mock outputs conforming to these classes:

from pydantic import BaseModel, Field from typing import List, Optional, Dict, Any from enum import Enum class DomainType(str, Enum): TECHNOLOGY = "technology" CLINICAL = "clinical" SEC = "sec" CSR = "corporate_responsibility" CROSS_DOMAIN = "cross_domain" class Citation(BaseModel): source_doc: str section: Optional[str] = None page: Optional[int] = None snippet: str class RecommendationItem(BaseModel): item_id: str title: str category: str # e.g. "Replacement Part", "Diagnostic Action", "Capital Allocation" confidence_score: float # 0.0 - 1.0 rationale: str compatibility_notes: Optional[str] = None estimated_impact: str # e.g. "Reduces packet loss by 95%" class DomainResponse(BaseModel): domain: DomainType status: str # "CONFIRMED_FAULT", "HYPOTHESIS", "INFORMATION_REQUEST", "ANALYSIS_COMPLETE" findings_summary: str missing_diagnostics_needed: List[str] = Field(default_factory=list) recommendations: List[RecommendationItem] = Field(default_factory=list) citations: List[Citation] = Field(default_factory=list) uncertainty_level: str # "LOW", "MEDIUM", "HIGH" class ConsultingReport(BaseModel): query: str detected_domains: List[DomainType] executive_summary: str domain_findings: Dict[str, DomainResponse] cross_domain_synthesis: Optional[str] = None consolidated_recommendations: List[RecommendationItem] next_steps: List[str] measuring_impact_kpis: List[str] audit_trace: Dict[str, Any]

4. Team of 4: Asynchronous Task Allocation

Each teammate owns a self-contained vertical module with defined inputs, outputs, and unit-test scripts. No one waits for another member's code to run their tests.

| Member & Role | Core Responsibilities | Key Files Owned | Async Testable Deliverable |
| --- | --- | --- | --- |
| Person 1 (Lead Architect & Orchestrator) | • Intent Classifier & Domain Router • Query Decomposition for cross-domain • Consolidation & Executive Synthesizer • Main Pipeline Driver & CLI / API entrypoint | core/schemas.py agents/manager.py agents/synthesizer.py main.py | Router accurately classifies 20 sample prompts and outputs synthetic ConsultingReport using mocked domain agents. |
| Person 2 (Systems & Hardware AI Lead) | • RAG for Tech (Cisco, IBM, GCP) & Clinical (Agilent) • Symptom parser & fault vs hypothesis engine • Recommender: Replacement parts & diagnostic instruments matching | knowledge/tech_kb.py knowledge/clinical_kb.py agents/tech_agent.py agents/clinical_agent.py recommenders/hardware.py | Unit test returns grounded Cisco router fixes with citations and Agilent instrument replacement rankings. |
| Person 3 (Enterprise Strategy & Governance Lead) | • RAG for SEC Filings (Cisco/Agilent 10-K) & Corporate CSR / ESG docs • Risk analysis extractor (financial, operational, competitive) • Recommender: Strategic investments for sustainability & food security | knowledge/sec_kb.py knowledge/csr_kb.py agents/sec_agent.py agents/csr_agent.py recommenders/strategy.py | Unit test queries Cisco 2025 SEC risk factors and outputs food security tech investment recommendations. |
| Person 4 (Evaluation, Explainability & UI / Presentation) | • Evaluation benchmark suite (routing, retrieval, recommendation relevance) • Uncertainty & Confidence scoring module • Interactive Dashboard (Streamlit / Gradio) • Final Pitch Slides & Video Demo walk-through | evaluation/benchmark.py evaluation/metrics.py ui/dashboard.py presentation/slides.pdf | Interactive UI showing query input, agent execution trace, citations, confidence meters, and quantitative eval scorecards. |

Person 1 Deep-Dive: Manager Agent & Orchestration

• Phase 1 (Hours 1-3): Establish repo structure, define pydantic schemas in core/schemas.py, and create MockDomainAgent classes so teammates can clone and start immediately.

• Phase 2 (Hours 4-9): Implement Intent Classifier using Few-Shot prompt or Instructor/LiteLLM. Support multi-label routing for cross-domain queries (e.g., query touches both SEC and Tech).

• Phase 3 (Hours 10-15): Build Query Decomposer (breaks 'Upgrade network considering SEC risks and ESG' into 3 targeted sub-queries) and Async Dispatcher (asyncio.gather).

• Phase 4 (Hours 16-20): Implement Executive Synthesizer: Merges sub-agent DomainResponses into an executive consulting memo with Next Steps and KPI Impact metrics.

• Phase 5 (Hours 21-24): End-to-end integration with Person 2 and 3's real agents; connect with Person 4's UI.

Person 2 Deep-Dive: Tech & Clinical Agents + Hardware Recommender

• Phase 1 (Hours 1-4): Ingest DataSource-Cisco.txt, Google GCP.txt, and Agilent.txt. Chunk documents and build vector indexes (ChromaDB or FAISS) with metadata (vendor, model, part_type).

• Phase 2 (Hours 5-10): Implement Technology Agent: Parse symptoms, check if required diagnostics (show tech-support, logs) are present. If missing, return status='INFORMATION_REQUEST' instead of guessing!

• Phase 3 (Hours 11-15): Implement Clinical Agent: Search Agilent equipment manuals, match diagnostic lab requirements to instrument specifications and replacement cartridges.

• Phase 4 (Hours 16-19): Build Recommender Engine: Calculate Cosine Similarity between problem description and component catalog; apply compatibility rules (e.g., Cisco ASR vs Catalyst). Rank top-3 recommendations with confidence scores.

• Phase 5 (Hours 20-23): Package into TechAgent.run(query) and ClinicalAgent.run(query) returning validated DomainResponse.

Person 3 Deep-Dive: SEC & CSR Agents + Strategic Recommender

• Phase 1 (Hours 1-4): Download/parse Cisco & Agilent 2025 SEC filings (10-K Item 1A Risks, Item 7 MD&A) and Corporate Responsibility / ESG reports (food security, carbon emissions).

• Phase 2 (Hours 5-10): Implement SEC Agent: Extract financial risks, supply chain risks, regulatory compliance challenges, and operational exposures with source citations.

• Phase 3 (Hours 11-15): Implement Corporate Responsibility Agent: Analyze sustainability initiatives, food security technology interventions, and calculate projected carbon/ESG impact.

• Phase 4 (Hours 16-19): Build Strategic Recommender: Rank business actions and capital investments using a weighted scoring model (Impact vs Regulatory Risk vs Feasibility).

• Phase 5 (Hours 20-23): Package into SECAgent.run(query) and CSRAgent.run(query) returning validated DomainResponse.

Person 4 Deep-Dive: Evaluation, Explainability & Front-End UI

• Phase 1 (Hours 1-4): Curate a golden benchmark dataset: 20 comprehensive test queries (5 Tech, 5 Clinical, 5 SEC, 5 CSR, and 5 Cross-Domain) with ground-truth expected domains and keywords.

• Phase 2 (Hours 5-10): Build Quantitative Evaluation Script: Calculate Routing Accuracy (Confusion Matrix), Retrieval Hit Rate, and Recommendation Relevance (NDCG/Precision@K).

• Phase 3 (Hours 11-15): Build Explainability Module: Generate confidence indicators, explain WHY an action was recommended, and highlight uncertainty when telemetry is missing.

• Phase 4 (Hours 16-20): Build Interactive UI in Streamlit: Query input box, live multi-agent execution trace visualization, domain findings cards with collapsible citations, and an 'Evaluation Benchmark' dashboard tab.

• Phase 5 (Hours 21-25): Record a polished 3-5 minute demo video walkthrough, assemble the final presentation slide deck, and prepare the submission package.

5. Asynchronous Hourly Timeline (Saturday 11:30 AM – Sunday 1:30 PM)

| Time Window | Team Synchronization Milestone | Action Items & Deliverables |
| --- | --- | --- |
| Sat 11:30 AM – 1:00 PM (Hour 0 – 1.5) | Kickoff & Contract Lock (30-min sync call) | Agree on roles. Person 1 pushes initial Git repo with core/schemas.py and dummy mocks. All members clone and verify local python environment. |
| Sat 1:00 PM – 6:00 PM (Hour 1.5 – 6.5) | Independent Module Build (Async deep work) | T2 builds Tech/Clinical RAG. T3 builds SEC/CSR RAG. T1 builds Manager Router. T4 builds benchmark dataset & evaluation harness. Test locally against mocks. |
| Sat 6:00 PM – 7:00 PM (Hour 6.5 – 7.5) | Mid-Point Health Check (15-min sync call / Slack) | Quick check-in: Verify data ingestion complete. Test Router output against MockDomainAgent. Resolve any schema mismatches. |
| Sat 7:00 PM – 11:30 PM (Hour 7.5 – 12) | Algorithms & Recommenders (Async deep work) | T2 & T3 implement ranking & recommender scoring. T1 implements Cross-Domain Query Decomposition. T4 implements Streamlit UI skeleton with mock responses. |
| Sun 12:00 AM – 8:00 AM (Hour 12.5 – 20.5) | Night Rest & Offline Runs | Team rests. Vector embeddings finish indexing. Automated batch evaluation runs on benchmark queries. |
| Sun 8:00 AM – 10:30 AM (Hour 20.5 – 23) | Full System Integration (Branch Merge) | Merge feature branches into main. Replace mock agents with real Tech, Clinical, SEC, and CSR agents in main pipeline. Run end-to-end integration test. |
| Sun 10:30 AM – 12:00 PM (Hour 23 – 24.5) | Evaluation & UI Polish (Metric Validation) | Run Person 4's benchmark against the live integrated system. Record routing accuracy, retrieval hit rate, and generate evaluation charts. Hook up Streamlit UI. |
| Sun 12:00 PM – 1:30 PM (Hour 24.5 – 26) | Final Polish, Demo & Submission (Hard Stop 1:30 PM) | Record 3-minute video walk-through, generate final PDF report / presentation slides, double-check rubric, and submit to Canvas before 1:30 PM. |

6. Asynchronous Collaboration & Git Protocol

• Zero-Dependency Rule: Never import another teammate's unmerged code directly. Always import from core.schemas and program to interfaces. If you need Person 2's output before they are done, use a mock instance of DomainResponse.

• Branching Strategy: Main branch is protected. Teammates work on: feature/router-orchestrator (P1), feature/tech-clinical-agent (P2), feature/sec-csr-agent (P3), and feature/eval-ui (P4).

• Single Source of Secrets: Create a .env.example with placeholders (OPENAI_API_KEY, ANTHROPIC_API_KEY, or GEMINI_API_KEY). Never commit .env to GitHub.

• Non-Blocking Communication: Use Discord / Slack thread channels (#orchestrator, #knowledge-rag, #evaluation, #submission) with structured status updates: [Status] / [Working On] / [Needs From Others].